Forg3t Protocol Avalanche Grant Phase 2

Grant Manager Review Packet | Code-Side Evidence and Live Demo Access

Prepared: 2026-05-24 | Network: Avalanche C-Chain mainnet | Status: code-side review ready

# Executive Summary

Forg3t Protocol now has a reviewable Phase 2 product implementation for black-box AI suppression/unlearning evidence workflows. The repository-controlled milestones have been implemented or strengthened across the frontend, Supabase backend, database/RBAC, Avalanche anchoring, reports, pipelines, API integrations, tests, documentation, and dependency audit posture.

This packet intentionally does not claim enterprise pilot approval, customer attestation, real customer usage, founder sales material, or recorded demo completion. Those items require external human evidence and should be supplied separately.

# Live Review Access

| Production app | https://buildgames.forg3t.io |
| --- | --- |
| Reviewer email | grant-reviewer@forg3t.io |
| Reviewer password | Share separately via a secure channel; do not commit or embed. |
| Reviewer role | admin on the Phase 2 review project |
| Public verify route | https://buildgames.forg3t.io/verify/212a028eabcac5e2c3458cc9f219259d |
| Public API verify | https://xewxfsdrtqpthkpbhbzp.supabase.co/functions/v1/verify-evidence?token=212a028eabcac5e2c3458cc9f219259d |
| Snowtrace transaction | https://snowtrace.io/tx/0x7af8b0376079571f2a4ff46ff76e6cdfb27f710ea4b2434c41bfdf25a167e7be |

Security note: this reviewer account is intended only for grant review. Rotate or delete it after the review window.

# Primary Evidence Record

| Job ID | 9a2a77cf-4b09-4f59-be04-c18b08b137bd |
| --- | --- |
| Evidence ID | 608a427f-25c1-4f43-b3e7-d9a86ff33801 |
| Evidence hash | 0x1c01887f16bc967d3e53042db25c8cfe2ad9611222a1b7a2f8326190061b4b0b |
| Job hash | 0x9b7077f20c7a481b176684181bc7c28cab90a96d93ce73463dccfe12ccef649e |
| Anchor status | confirmed |
| Network | mainnet |
| Chain ID | 43114 |
| Block number | 86276105 |
| Contract | 0x20E772a60CEE7D8E6706E698B129FD917c3936bf |
| Transaction | 0x7af8b0376079571f2a4ff46ff76e6cdfb27f710ea4b2434c41bfdf25a167e7be |

# Milestone Completion Matrix

| Milestone | Status | Evidence |
| --- | --- | --- |
| Evidence anchoring | Completed | Job to evidence hash to Avalanche mainnet anchor to verification result. Tx hash, network, block, contract, and Snowtrace link are visible. |
| Drag-and-drop verification | Completed | Dashboard verify flow supports JSON/PDF-style evidence checks and states: valid, mismatch, pending, confirmed, failed. |
| Job history and evidence UX | Completed | Job list/detail, evidence detail, public verify links, anchor visibility, and report access were strengthened for reviewer navigation. |
| Reporting exports and RBAC | Completed | JSON, CSV, and PDF exports are available from job/evidence records. RBAC behavior covers owner, admin, compliance, auditor, developer, viewer. |
| Repeatable pipelines | Completed | Pipeline runs can create multiple jobs and move them through evidence generation, optional anchoring, verification, and report export where configured. |
| API-based AI integrations | Completed | OpenAI-compatible and generic HTTP integration flows are documented with lifecycle examples from setup to job/evidence retrieval. |
| Documentation | Completed | README and Phase 2 readiness docs include commands, routes, expected outputs, and non-code exclusions. |
| Dependency audit | Completed | Frontend package and contracts package both return npm audit: 0 vulnerabilities. |

# Reviewer Walkthrough

Open the production app and sign in with the reviewer account above.

Go to Jobs and open the completed Phase 2 smoke job.

Confirm evidence hash, job hash, anchor status, network, block number, transaction hash, and explorer link.

Open the Evidence detail page and review manifest/report payload/export access.

Open the public verify route and confirm Anchor Confirmed on mainnet.

Open the Snowtrace transaction link and confirm the C-Chain transaction exists.

Use Verify to test evidence JSON/PDF drag-and-drop verification states.

Open Pipelines to inspect repeatable pipeline run support.

# Review Links

Production app: https://buildgames.forg3t.io

Public evidence verification page: https://buildgames.forg3t.io/verify/212a028eabcac5e2c3458cc9f219259d

Public verify Edge Function: https://xewxfsdrtqpthkpbhbzp.supabase.co/functions/v1/verify-evidence?token=212a028eabcac5e2c3458cc9f219259d

Avalanche mainnet transaction: https://snowtrace.io/tx/0x7af8b0376079571f2a4ff46ff76e6cdfb27f710ea4b2434c41bfdf25a167e7be

Avalanche contract address: https://snowtrace.io/address/0x20E772a60CEE7D8E6706E698B129FD917c3936bf

# Commands and Verification Outputs

| Command | Result |
| --- | --- |
| npm audit | 0 vulnerabilities in project package |
| npm test | 4 test files passed, 15 tests passed |
| npm run lint | Passed |
| npm run build | Passed with Vite 8 production build |
| cd contracts; npm audit | 0 vulnerabilities in contracts package |
| cd contracts; npm run compile | Passed with Node 22.13+ / Node 24 runtime |
| contracts local deploy smoke | Passed on local Hardhat simulated network |

# Repository Evidence Files

README.md and project/README.md

project/docs/phase2-readiness.md

project/docs/api/evidenceAnchoring.md

project/scripts/phase2-smoke.mjs

project/supabase/functions/anchors/index.ts

project/supabase/functions/verify-evidence/index.ts

project/supabase/functions/jobs/index.ts

project/supabase/functions/pipelines/index.ts

project/supabase/functions/reports/index.ts

project/supabase/functions/integrations/index.ts

project/contracts/contracts/ForgEvidenceAnchor.sol

project/contracts/hardhat.config.ts

project/shared/workflows.test.ts and project/src/lib/domainUtils.test.ts

# Explicit Non-Code Exclusions

The following items are not claimed as completed in this repository packet because they require external proof or manual review artifacts:

Enterprise pilot approval

Customer attestation

Real customer usage evidence

Founder/sales material

Recorded demo/video

Optional Snowtrace contract source verification, if the reviewer requests it separately

# Known Review Risks

Black-box suppression verification is supported; internal model-weight deletion is not claimed unless an integration supplies verifiable internal evidence.

Contracts now use Hardhat 3 to clear audit findings, which requires Node 22.13.0 or newer.

Hardhat automatic Snowtrace source verification plugin was removed because it reintroduced audited legacy ethers dependencies; manual Snowtrace verification remains possible.

The reviewer account is live and should be rotated after review.

# Final Code-Side Readiness Statement

All repository-controlled Phase 2 product and code milestones are implemented or strengthened. Remaining items are external proof, human approval, demo capture, or optional manual contract-source verification.